CAPSTONE REVIEW 1 REPORT

Vietnamese GraphRAG

Multi-hop Question Answering over Vietnamese Wikipedia

| Role | Member | Student ID |
| --- | --- | --- |
| KG & NER | Huynh Quoc Trung | QE180038 |
| Retrieval & Eval | Nhu Quang Anh | QE180005 |
| Agent & LLM | Pham Ngo Dinh Khoi | QE180110 |
| API & Deploy | Truong Dinh Thien | QE180018 |

| University | FPT University — SE+AI Capstone |
| --- | --- |
| Semester | Summer 2026 |
| Week | 4 (June 2026) |
| Supervisor |  |

# Table of Contents

# 1. Problem Statement & Objectives

## 1.1 Background

Vietnamese students and researchers frequently need to answer complex questions spanning multiple Wikipedia articles. Standard RAG systems only retrieve the nearest chunk and lose multi-hop links. Vanilla LLMs hallucinate Vietnamese facts and provide no verifiable citations.

## 1.2 Objectives

Build a fully local Vietnamese KGQA system that answers multi-hop questions with validated citations, without sending data to external services.

## 1.3 Scope

| In Scope | Out of Scope |
| --- | --- |
| Local single-process pipeline | Web search / external retrieval |
| Vietnamese Wikipedia (~590K articles) | Gated datasets (ViMQA) |
| WRRF hybrid retrieval + reranking | Multi-agent across multiple LLMs |
| Dataset generation + QC pipeline |  |

# 2. Practical Applicability & Users

| User | Pain Point | Gain Point |
| --- | --- | --- |
| University students | Must read 5-10 articles to synthesize an answer | Immediate answer with verified citations |
| Researchers | No reliable Vietnamese QA tool available | Accurate academic lookup tool |
| AI developers | Lack of open-source Vietnamese RAG pipeline | Ready-to-integrate pipeline |

### Stakeholders

- End users: FPT University students (real-world testing)

- Academic advisors: Supervisor and capstone committee

- Open-source community: ViWiki-MHR dataset published under CC-BY-SA

# 3. Innovation & New Technology

| Innovation | Description |
| --- | --- |
| WRRF Hybrid Retrieval | BM25 + Vector + Graph + Community — no Vietnamese QA system uses all 4 signals |
| Multi-trajectory Agent | N parallel trajectories + majority voting (arXiv:2506.19967) |
| Local-first sovereignty | Entire pipeline runs on local 8GB VRAM, no external data transfer |
| ViWiki-MHR Dataset | First Vietnamese multi-hop dataset from KG walk + 5-layer QC pipeline |
| Typed Vietnamese KG | Neo4j with 4 entity types, 6 relation types from Vietnamese Wikipedia 2026 |

# 4. System Architecture

| Layer | Component | Description |
| --- | --- | --- |
| API | FastAPI | Auth, rate-limit, background job management |
| Agent | agent.py + agent_tools.py | ReAct loop (max 6 iter), complexity detection, multi-trajectory |
| Retrieval | retrieve.py + hybrid.py | WRRF: BM25(0.4)+Vector(0.4)+Graph(0.2)+Community(0.15) |
| Rerank | reranker.py | BAAI/bge-reranker-v2-m3, top-20 → top-5 |
| KG | Neo4j | Page, Chunk, Person, Org, Location, Work nodes |
| LLM | local_llm.py | Vi-Qwen2-7B-RAG, 4-bit NF4 |

### Graph Schema

- (:Page)-[:HAS_CHUNK]->(:Chunk)-[:MENTIONS_*]->(:Entity)

- (:Page)-[:LINKS_TO]->(:Page)

- Indexes: fulltext(chunk.text), vector(chunk.embedding 1024-dim), btree(entity.name)

# 5. Requirements Specification (SRS)

## 5.1 Functional Requirements (MoSCoW)

| ID | Requirement | Priority | Verifiable By |
| --- | --- | --- | --- |
| FR-01 | Ingest Vietnamese Wikipedia articles into Neo4j | Must | Unit test ingestion pipeline |
| FR-02 | Answer single-hop factual questions | Must | EM/F1 >= 30% on ViQuAD2 |
| FR-03 | Answer multi-hop questions with citations | Must | Hit Rate >= 70% on ViWiki-MHR |
| FR-04 | Bulk ingest from HuggingFace dataset | Must | Load test: 10K articles |
| FR-05 | Generate MHQA evaluation dataset | Must | QC pipeline pass rate >= 80% |
| FR-06 | ReAct agent with 6 tools, max 6 iterations | Must | Integration test 50 queries |
| FR-07 | Gradio demo interface | Should | Demo works with 3 test cases |
| FR-08 | Fine-tune Text2Cypher (QLoRA) | Should | Cypher execution rate >= 95% |

## 5.2 Non-Functional Requirements

| ID | Metric | Target | Achieved (Week 4) |
| --- | --- | --- | --- |
| NFR-01 | P50 latency (simple) | < 3s | 51ms retrieval ✓ |
| NFR-02 | Context Hit Rate@5 | > 70% | 64.67% (needs improvement) |
| NFR-03 | MRR@5 | > 0.50 | 0.4497 (needs improvement) |
| NFR-04 | Test coverage | >= 75% | 85% ✓ |
| NFR-05 | Hardware target | 8GB VRAM | RTX 3060/4060 ✓ |

# 6. AI Specification

## 6.1 Problem Framing

| Layer | Content |
| --- | --- |
| Business Problem | Complex Vietnamese questions require synthesis across multiple Wikipedia articles |
| AI Task | Multi-hop KGQA: Graph-augmented RAG with typed knowledge graph |
| Formal | Q → retrieve {P1...Pn} from KG G → generate A + citations |
| Taxonomy | Simple (1-hop), Bridge (2-hop), Comparison (2+ hop), Fan-out (3+ hop) |

## 6.2 Dataset

| Dataset | Size | Source | Purpose |
| --- | --- | --- | --- |
| Vietnamese Wikipedia | ~590K articles | wikimedia/wikipedia 20231101.vi | KG construction |
| ViWiki-MHR | ~200 pairs | KG walk + manual | Multi-hop evaluation |
| UIT-ViQuAD 2.0 | 36,457 pairs | UIT-NLP (VLSP 2021) | Benchmark |
| MHQA (generated) | 700-1000 target | KG walks + Claude API | Expanded evaluation |

## 6.3 Related Works (3 papers)

### [1] Microsoft GraphRAG — Edge et al. (2024), arXiv:2404.16130

Leiden community detection → pre-generate community summaries → map-reduce. Win rate 70-80% vs naive RAG.

Applied: Louvain community signal → WRRF weight=0.15 for thematic query recall.

### [2] Inference-Scaled GraphRAG — Thompson et al. (2025), arXiv:2506.19967

N trajectories + temperature scaling + majority voting. +64.7% vs traditional GraphRAG on hard multi-hop.

Ap dung: AGENT_N_TRAJECTORIES, majority voting cho complex queries.

### [3] UIT-ViQuAD 2.0 — Nguyen et al. (2020), arXiv:2009.14725

36,457 QA pairs. XLM-R achieves 77.8% EM. Applied: primary benchmark. Achieved 64.67% context hit rate (top-5).

## 6.4 AI Pipeline

| Stage | Processing Steps |
| --- | --- |
| Ingestion | Wikipedia → NFC normalize → chunk(500/50) → NER(PER/ORG/LOC/WORK) → embed(1024-dim) → Neo4j UNWIND |
| Retrieval | Q → BM25(0.4)+Vector(0.4)+Graph(0.2)+Community(0.15) → WRRF(k=60) → cross-encoder rerank → top-K |
| Answer (Simple) | ReAct loop max 6 iter: kg_schema, kg_query, text_search, get_passage, entity_neighborhood, path_search |
| Answer (Complex) | Decompose → N trajectories (temp scaling) → majority vote → Answer + citations |

## 6.5 Model Stack

| Component | Model | Quantization |
| --- | --- | --- |
| Local LLM | AITeamVN/Vi-Qwen2-7B-RAG | 4-bit NF4 |
| Embeddings (local) | GreenNode-Embedding-Large-VN-Mixed-V1 | FP16, 1024-dim |
| Embeddings (API) | Gemini embedding-001 | N/A |
| Reranker | BAAI/bge-reranker-v2-m3 | FP16 |
| NER | NlpHUST/ner-vietnamese-electra-base | FP32 |

## 6.6 Model Selection Justification

| Candidate | Decision |
| --- | --- |
| AITeamVN/Vi-Qwen2-7B-RAG [SELECTED] | Purpose-built for Vietnamese RAG. Fine-tuned on Vietnamese QA pairs. Fits 8GB GPU with NF4 quantization. Best extractive QA in pilot tests. |
| Vistral-7B-Chat | Rejected — general Vietnamese chat model, not optimized for extraction tasks. |
| Sailor-7B | Rejected — multilingual SEA model, weaker Vietnamese factuality. |
| GPT-4 / Gemini API | Rejected — rate limits conflict with multi-trajectory voting, no offline evaluation. |
| Models under 3B | Rejected — insufficient reasoning for multi-hop questions. |

Embedding model: GreenNode-Embedding-Large-VN-Mixed-V1 — only production-quality Vietnamese-specific 1024-dim embedding model. Benchmarked highest on Vietnamese STS tasks among open models.

## 6.7 Evaluation Metrics Justification

| Metric | Target | Justification |
| --- | --- | --- |
| Context Hit Rate | > 70% | Best baseline (BM25+Vector, no graph) achieves 66%. +4% proves graph signal value; consistent with GraphRAG literature (Microsoft 2024: +5-15% over dense-only). |
| MRR | > 0.50 | Baseline MRR ~0.48. Modest but verifiable; aligned with BEIR benchmark norms for domain-specific retrieval. |
| Exact Match (EM) | > 30% | UIT-ViQuAD 2.0 leaderboard: top XLM-R systems achieve ~35% EM. Target is conservative and achievable. |
| Token-F1 | > 50% | UIT-ViQuAD 2.0 leaderboard: top systems achieve ~65% F1. Accounts for Vietnamese tokenization variance. |

## 6.8 Security & Legal Compliance

### Security Requirements (NFR-10 to NFR-12)

| ID | Requirement | Verification |
| --- | --- | --- |
| NFR-10 | API key authentication — protected endpoints require bearer token | Request without key returns HTTP 401 |
| NFR-11 | Cypher injection prevention — DELETE/MERGE/CREATE/DROP keywords blocklisted | Inject DELETE in question, verify blocked |
| NFR-12 | Rate limiting — 120 req/min per client (RATE_LIMIT_PER_MINUTE env var) | Exceed limit, verify HTTP 429 |

### Data Privacy & Legal Compliance

| Category | Detail |
| --- | --- |
| Source license | Vietnamese Wikipedia — CC-BY-SA 3.0. Attribution: page_title + page_url stored with every chunk and returned in API responses. |
| Personal data | No PII collected or processed. System ingests publicly available encyclopedia articles only. |
| Derived datasets | Generated QA datasets (ViWiki-MHR, MHQA) inherit CC-BY-SA 3.0 from source content. |
| Model licenses | Vi-Qwen2-7B-RAG, GreenNode-Embedding, bge-reranker-v2-m3 — Apache 2.0 or MIT. |

## 6.9 Team AI Workstream Assignment

| Member | Student ID | Responsibility | Key Deliverables |
| --- | --- | --- | --- |
| Huynh Quoc Trung | QE180038 | KG + NER | 6 NER backends, entity resolution, bulk export scripts |
| Nhu Quang Anh | QE180005 | Retrieval + Eval | WRRF, reranker, evaluation pipeline, baselines |
| Pham Ngo Dinh Khoi | QE180110 | Agent + LLM + Dataset | ReAct agent, local LLM, MHQA generation |
| Truong Dinh Thien | QE180018 | API + Deploy | FastAPI, job management, Gradio demo |

# 7. Results & Baselines

| Method | MRR | Hit Rate@5 | Latency |
| --- | --- | --- | --- |
| BM25 only | ~0.35 | ~55% | 0.8s |
| Dense only | ~0.40 | ~60% | 1.2s |
| Naive RAG | ~0.42 | ~62% | 2.5s |
| BM25 + Vector | ~0.48 | ~66% | 1.5s |
| Ours (WRRF+Rerank) | 0.4497 | 64.67% | 51ms |

Benchmark: ViQuAD2 (2,652 queries). Hit Rate below 70% target due to insufficient KG entity coverage — full ingestion needed.

# 8. System Scale (UCP = 96.5)

| Factor | Value | Notes |
| --- | --- | --- |
| UAW | 9 | End User(1) + Admin(2) + Neo4j(3) + Gemini API(3) |
| UUCW | 125 | 10 use cases: 6 Complex(15) + 3 Average(10) + 1 Simple(5) |
| UUCP | 134 | UAW + UUCW |
| TCF | 0.9 | Complex AI/ML, concurrency, security, third-party APIs |
| ECF | 0.8 | Neo4j + AI/ML learning curve, part-time team |
| UCP | 96.5 | 134 × 0.9 × 0.8 — Feasible within 15 weeks |

Effort: 96.5 × 20 = 1,930 person-hours. Available: 3 × 15 × 40 = 1,800h. Existing codebase ~30% head-start → net ~1,350h. Feasible.

# 9. Timeline & Plan

| Phase | Week | Milestone | Status |
| --- | --- | --- | --- |
| Phase 1: Foundation | 1-4 | Core pipeline + SRS + Architecture refactor | Done |
| Phase 2: Eval & Data | 5-7 | Full ingestion + Ablation + MHQA expansion | In progress |
| Phase 3: Fine-tune | 8-10 | QLoRA Text2Cypher + DPO alignment | Pending |
| Phase 4: Optimization | 11-13 | WRRF tuning + final evaluation | Pending |
| Phase 5: Defense | 14-15 | Final report + demo + capstone defense | Pending |

## Plan for W24 (Jun 09-15)

- Run full ingestion ~50K articles to get real KG size numbers

- Ablation study: toggle each WRRF component on/off

- Evaluate MHQA dataset on ViWiki-MHR (200 queries)

- Prepare live demo for Review 1

- Fine-tune WRRF weights based on ablation results

ViWiki-GraphRAG  |  FPT University Capstone SE+AI  |  2026  |  Corpus: Keithsel/viwiki-20260523